BLU Crew ERP Completion Pack

Required builder-layer documents to complete the new commercial ERP and make it flow cleanly into PM operations

| Field | Value |
| --- | --- |
| Version | 1.0 |
| Prepared For | BLU Crew / Clean the Universe |
| Decision | The new ERP stack is the live authority. The old ERP remains reference-only. |
| Why this pack exists | The current new set is operationally strong, but it still needs a builder layer that freezes schema, states, permissions, integrations, PM extension architecture, cutover, QA, and reporting logic. |
| This pack adds | ERP-12 through ERP-21 as the missing software-spec documents. |

# What you already have and should keep live:

CORE-01 through CORE-07 as the commercial workflow backbone.

ADMIN-03A as the live commercial control document for records, statuses, validations, and automations.

CTRL-01 / CTRL-02 / SYS-01 as release-control and architecture authority.

BLU Crew ERP Build Pack, Backbone Blueprint, and Module Implementation Backlog as the commercial coding layer.

PM-01 through PM-15 and PM-ROLE as the operational truth for post-handoff project management.

# What was still missing before this pack:

| Gap | Why it mattered |
| --- | --- |
| Unified commercial + PM data model | Commercial docs and PM docs did not freeze one shared schema, especially around Estimate, Project, Mobilization, and bridge logic. |
| Unified state/approval rules | The PM stack introduced new statuses and gates, but no single builder document governed end-to-end transitions. |
| Granular permissions | Role charters existed, but a full create/view/edit/approve matrix did not. |
| Integration contract | The systems-of-record model existed conceptually, but the end-to-end sync contract across ERP, Jobber, SharePoint, Teams, QuickBooks, Gusto, and Outlook was not fully frozen. |
| PM architecture layer | The PM SOPs described operating behavior, but they did not provide the same blueprint/backlog depth as the commercial ERP docs. |
| Cutover, UAT, NFR, and KPI catalog | These are still needed so a real software build can be tested, launched, measured, and supported cleanly. |

ERP-12

Unified Canonical Data Model & Field Dictionary

Builder-layer authority for the shared commercial + PM schema

| Field | Value |
| --- | --- |
| Purpose | Freeze one shared record model so commercial, estimating, PM, and finance all build from the same schema. |
| Authority | Translates CORE-01 through CORE-07, ADMIN-03A, PM-01 through PM-15, SYS-01, ROLE-01, and PM-ROLE into code-safe structure. |
| Critical decisions locked here | Estimate is a first-class record. Client is the canonical account term. Award/Handoff converts to Project. Mobilization is a child of Project. |

# Primary record inventory

| Record | Purpose | Primary Owner | Created From | Key Downstream Link |
| --- | --- | --- | --- | --- |
| Client | Company-level relationship ownership, strategy, lifecycle, fit, and growth. | Commercial / BD | Manual or imported | Project Signal, Expansion Task |
| Contact | Person-level relationship ownership and influence mapping. | Commercial / BD | Client workspace | Project Signal, Pursuit, Proposal |
| Project Signal | Pre-pursuit proof that a real project-linked opportunity exists. | Commercial / BD | Client/Contact activity | Pursuit |
| Pursuit | Project-specific qualification and preconstruction truth through Estimate Ready. | Commercial / BD | Passed Project Signal | Estimate |
| Estimate | Internal pricing, scope build, assumptions, labor target, and proposal source package. | Estimating | Qualified Pursuit | Proposal |
| Proposal | Released commercial package and decision truth. | Commercial / Estimating | Approved Estimate | Award/Handoff |
| Award / Handoff | Accepted-work intake, compliance launch, startup readiness, and PM claim. | Commercial -> PM | Accepted Proposal | Project |
| Project | Parent execution record after commercial handoff. Holds stage map, client alignment, compliance control, billing baseline, and closeout status. | PM | Closed-to-Ops Award/Handoff | Mobilization, Expansion Task |
| Mobilization | One actual deployment under a Project. Holds staffing, travel, equipment, readiness, field execution, report, and stage close facts. | PM | Real stage window under Project | Jobber Job/Visit, Report, Invoice path |
| Change Order | Controlled commercial revision against the sold baseline after award. | BD / Estimating | PM request or commercial discovery | Project/Mobilization release and billing reference |
| Expansion Task | Post-project growth, repeat-work discovery, referral/testimonial capture. | Commercial / BD | Operational closeout | New Project Signal |

# Global system fields

| Field | Use |
| --- | --- |
| record_id | Unique immutable identifier. |
| owner | Current accountable owner for the active record. |
| backup_owner | Secondary owner where continuity matters. |
| next_action | Human-readable next move. |
| next_action_date | Due date for the next move; required on all active records. |
| status | Primary lifecycle/state value from the approved dictionary. |
| stage_or_substatus | Optional controlled secondary indicator where required. |
| created_at / created_by | System-created audit fields. |
| updated_at / updated_by | System-created audit fields. |
| exception_flag | True when work is moving under an approved exception or override. |
| archive_state | Active, Archived, or Reactivated under approved rules. |
| file_link | Canonical SharePoint link or approved file-path reference. |
| audit_history | Required visible trail for state changes, overrides, and approvals. |

# Relationship rules

| Rule | Standard |
| --- | --- |
| One Client can have many Contacts. | Never duplicate the Client to represent different people. |
| One Client can have many Project Signals. | Signals do not open Pursuits until the gate passes. |
| One Project Signal creates at most one Pursuit. | Failed or dormant signals remain at Client development, not in Pursuits. |
| One Pursuit can create many Estimate versions but one active estimate record. | Version history lives inside the Estimate workspace. |
| One accepted Proposal creates one Award/Handoff record. | No duplicate handoff shells for the same accepted commercial baseline. |
| One closed-to-ops Award/Handoff creates one parent Project. | Project becomes the PM control record. |
| One Project can have many Mobilizations. | Each actual trip or split deployment is its own child record. |
| One Project can have many Change Orders. | Changed work never overwrites the original sold baseline. |
| One operationally closed Project can create one or more Expansion Tasks. | Future work becomes a new Project Signal, not a reused Project. |

# Record field-group dictionary

| Record | Field groups / required controlled data |
| --- | --- |
| Client | identity; lifecycle; strategic tags; geography/build-fit; relationship objective; last touch; next action; preferred-provider evidence; linked contacts |
| Contact | person identity; title/role; influence level; preferred channel; relationship strength; linked client; linked signals/pursuits/proposals |
| Project Signal | signal type; source evidence; linked contact; project identity; timing signal; fit/risk note; gate outcome |
| Pursuit | project identity; packet status; site-walk status; pursue/no-bid decision; BLU closeout plan status; Estimate Ready proof |
| Estimate | scope build data; labor target; assumptions/exclusions; mobilization assumptions; pricing summary; QA status; version |
| Proposal | proposal value; version; delivery date; decision target date; external status; accepted/rejected reason; linked estimate |
| Award/Handoff | accepted baseline snapshot; compliance tracker; startup blockers; Teams handoff post; PM claim; claim timestamp |
| Project | parent project owner; client stage map; forecast status by stage; project-level compliance; commercial baseline snapshot; target turnover; closeout status |
| Mobilization | stage name; requested/start/finish window; crew lead; named technicians; access plan; travel/lodging; equipment; readiness status; actuals; report link |
| Change Order | origin; scope delta; pricing delta; schedule delta; mobilization impact; approval state; release state |
| Expansion Task | task type; due date; growth objective; referral/testimonial status; next project signal yes/no; completion outcome |

Bridge rule locked in this document

Accepted Proposal -> Award/Handoff -> PM Claim -> Closed to Ops -> Project parent record.

Project owns client stage map, project-level compliance, billing baseline snapshot, closeout, and review.

Mobilization owns one actual deployment only. Repeat trips and split deployments create new Mobilization records, never re-used old trips.

ERP-13

Unified State Transition, Automation & Approval Matrix

Single end-to-end control model for commercial, handoff, and PM workflow

| Field | Value |
| --- | --- |
| Purpose | Freeze the statuses, transitions, required blockers, and approval logic builders must enforce. |
| Critical alignment fix | Proposal keeps the six-status external truth model; internal drafting activity lives on Estimate, not Proposal. |
| PM control fix | Compressed Planning is a planning-mode flag, not a primary Mobilization status. |

# Client lifecycle

| Status | Meaning | Allowed Moves |
| --- | --- | --- |
| Watchlist | Known account with low active development. | Target Client, Archived |
| Target Client | Active priority relationship-development target. | Developing Relationship, Archived |
| Developing Relationship | Live relationship work in progress. | Active Client, Dormant, Archived |
| Active Client | Recently won, served, or actively transacting account. | Dormant, Preferred-Provider Candidate tag, Archived |
| Dormant | No current active relationship motion but not fully retired. | Target Client, Developing Relationship, Archived |
| Archived | Intentionally removed from active operating views. | Reactivated under admin-approved flow |

# Pursuit stage

| Stage | Meaning | Next Controlled Move |
| --- | --- | --- |
| Project Signal Received | Signal passed; pursuit shell opened. | Qualification Underway |
| Qualification Underway | Discovery and packet gathering active. | Qualified Pursuit, Hold, Dormant, No-Bid |
| Qualified Pursuit | Worth continuing; packet and site truth still being built. | Preconstruction Packet Open, Hold, Dormant, No-Bid |
| Preconstruction Packet Open | Packet and evidence collection active. | Site Walk Scheduled, Estimate Ready, Hold |
| Site Walk Scheduled | Walk committed but not yet completed. | Site Walk Complete, Hold |
| Site Walk Complete | Walk evidence captured. | Pursue/No-Bid Review, Estimate Ready, Hold |
| Pursue / No-Bid Review | Internal decision point before estimate release. | BLU Closeout Plan Sent, Estimate Ready, No-Bid, Hold |
| BLU Closeout Plan Sent | Client-facing scope/approach reinforcement delivered when applicable. | Estimate Ready, Hold |
| Estimate Ready | Hard hybrid gate passed. | Estimate created |
| Hold | Paused with blocker, owner, and review date. | Prior active stage, Dormant, No-Bid |
| Dormant | Inactive but not fully dead. | Qualification Underway, Archived |
| No-Bid | Commercially closed. | Archived or reopened by approved override |

# Estimate status

| Status | Meaning | Approval / Move Rule |
| --- | --- | --- |
| Draft | Estimate shell exists but scope build not mature. | In Build |
| In Build | Scope, labor, and pricing under construction. | QA Review |
| QA Review | Internal estimating review active. | Approved for Proposal, Back to In Build |
| Approved for Proposal | Frozen estimate version approved to create/release proposal. | Proposal Created |
| Superseded | Replaced by a newer approved estimate version. | Closed history only |

# Proposal status

| Status | Meaning | Key Automation |
| --- | --- | --- |
| Delivered | Proposal has been released to the client. | Decision-cadence tasks start. |
| In Review | Client is actively reviewing or a live review is scheduled. | Decision target required. |
| Hold | Decision blocked or intentionally paused. | Blocker owner and review date required. |
| Accepted | Real commercial yes. | Auto-create Award/Handoff. |
| Rejected | Commercial no. | Reason required. |
| Dormant | No active motion for now. | Reactivation requires owner and date. |

# Award/Handoff status

| Status | Meaning | Key Automation |
| --- | --- | --- |
| Awarded - Intake Open | Accepted commercial baseline captured; intake started. | Compliance intake launched. |
| Compliance in Progress | Startup paperwork / onboarding / access path active. | Startup blockers visible. |
| Handoff Posted | Internal handoff event posted with accepted baseline snapshot. | PM/Ops claim SLA begins. |
| PM Claimed | PM accepted ownership and downstream activation may begin. | Project activation allowed. |
| Closed to Ops | Commercial handoff completed and parent Project created/confirmed. | Award/Handoff becomes linked history. |

# Project status

| Status | Meaning | Key Rule |
| --- | --- | --- |
| Startup Pending | Project exists but PM activation and startup path are incomplete. | Project docs, owner, and kickoff logic required. |
| Forecasting Active | PM owns schedule truth and future stage windows. | Stages tracked at parent level. |
| Execution Active | At least one mobilization is live or in planning. | Mobilizations govern trip-level control. |
| Operationally Complete | All contracted/approved stage work is complete. | Triggers closeout + expansion task. |
| Financially Open | Field work complete but balance still outstanding. | Receivable cadence remains active. |
| Financially Closed | Payment received or accepted payment plan logged. | Project closes fully. |
| Dispute / Hold | Commercial or documentation dispute blocks normal progression. | Hold owner and next review date required. |

# Mobilization status

| Status | Meaning | Key Rule |
| --- | --- | --- |
| Handoff Incomplete | Missing award or startup truth blocks planning. | Missing item log required. |
| Needs Planning | Record exists but required trip-planning fields are incomplete. | Cannot brief field from this state. |
| Blocked | Access, compliance, crew, equipment, or date truth prevents a clean trip. | Blocker owner + next action date required. |
| Ready | All required planning layers agree. | Jobber + Teams field-facing plan must match. |
| In Field | Crew is actively mobilized or on site. | PM-10 control applies. |
| Complete | Trip actuals and follow-up logic are captured. | Return trip requires a new mobilization. |
| Cancelled | Trip will not occur as planned. | Do not reuse the record. |

# Change Order status

| Status | Meaning | Key Rule |
| --- | --- | --- |
| Draft | Fact packet opened but not yet priced. | PM documents; BD/Estimating prices. |
| Internal Review | Commercial team reviewing scope and pricing. | No client release yet. |
| Client Pending | Sent to client and awaiting response. | Material extra work should not proceed without approval. |
| Approved | Client and internal approval complete. | Release to project/mobilization allowed. |
| Rejected | Declined or not moving forward. | Reset field plan to approved baseline. |
| Released | Approved change is operationally live. | Project and billing references updated. |
| Closed | Completed and commercially settled. | History only. |

# Expansion Task status

| Status | Meaning | Key Rule |
| --- | --- | --- |
| Open | Post-project growth action created. | Owner and due date required. |
| In Progress | Thank-you, referral, testimonial, or next-project work active. | Client-safe growth motion only. |
| Waiting | Blocked on client or internal timing. | Review date required. |
| Complete | Growth task closed with recorded outcome. | Future work becomes a new Project Signal. |
| Cancelled | Action intentionally closed without continuation. | Reason required. |

# Approval and override matrix

| Action | Approval Owner | Notes |
| --- | --- | --- |
| Project Signal override | Leadership / System Admin | Required when a pursuit must open without a normal passed gate. |
| Estimate Approved for Proposal | Estimating lead or delegated approver | Freeze the estimate version before proposal release. |
| Proposal Accepted override / status correction | Commercial owner + Leadership when unusual | Accepted means a real yes; do not use as an internal placeholder. |
| Award/Handoff exception | Leadership or designated commercial authority | Required when startup gaps remain but work must move under an intentional exception. |
| Project startup exception | Antonio / leadership-level ops approver | Used for unusual compliance, readiness, or compressed-planning exceptions. |
| Change Order commercial approval | BD / Estimating + designated approver | PM never self-approves price. |
| Financial concession / credit | Leadership / commercial approver | Never granted from PM or field by default. |
| Archive/reactivation override | System Admin / Leadership | Used when restoring records or bypassing normal archive blocks. |

Automation principles

No active record advances with missing owner, next action, and next action date unless the move is a controlled downstream automation.

Any override writes approver, reason, date, and linked evidence into the audit trail.

Changed work never overwrites the original sold baseline; every Change Order preserves prior commercial truth.

ERP-14

Unified Role, Permission & Visibility Matrix

Create/edit/approve/view rules across commercial, estimating, PM, field, and finance

| Field | Value |
| --- | --- |
| Purpose | Turn role charters into an enforceable software permission model. |
| Scope | Record-level actions, field-level restrictions, approval rights, and role-filtered visibility. |
| Non-negotiable | PM can view commercial baseline but cannot self-approve pricing. Field users do not become the system of record. |

# Role model

| Role | Core lane | Create/Edit Rights | Approval Rights | Read Scope |
| --- | --- | --- | --- | --- |
| Leadership / System Admin | System governance and exception control | All records, configurations, and assignments | All override and approval rights | All modules |
| Commercial / BD | Client development, pursuits, delivery strategy, and post-project growth | Client, Contact, Project Signal, Pursuit, Proposal (commercial fields), Expansion Task | Signal override by delegated leaders only; no PM approvals by default | All commercial context; read Project/Award/Handoff summaries |
| Estimating | Estimate build, pricing, proposal package, change-order pricing | Estimate, Proposal pricing fields, Change Order commercial fields | Estimate approval; delegated pricing approvals | Upstream client/pursuit context and downstream project references |
| PM / Ops | Project activation through closeout and review | Award/Handoff ops fields, Project, Mobilization, report/QC/closeout fields, CO request facts | Project readiness within PM lane; no commercial pricing approvals | Commercial baseline read-only, active project and mobilization detail |
| Team Lead | Field execution and reporting input | Jobber inputs, designated field forms, sign-off attempts, issue tracker inputs | None unless explicitly delegated for sign-off receipt only | Assigned mobilizations and field-facing instructions |
| Technician | Field execution | Time, notes, directed uploads, assigned tasks | None | Assigned field-facing Jobber view only |
| Admin / Finance | Accounting, reimbursements, vendor docs, collections escalation support | Finance/support fields, payment application, document issuance support | No commercial or PM workflow approval unless delegated for finance controls | Receivable, invoice, reimbursement, and needed reference views |
| Read-only stakeholder | Visibility only | None | None | Role-filtered dashboards and summaries |

# Field-level visibility and edit protections

| Rule | Standard |
| --- | --- |
| Pricing fields | Editable by Estimating / authorized commercial leaders only. PM may view but not change sold price or CO price. |
| Project and Mobilization records | Editable by PM/Ops. Commercial and Estimating are read-only except where explicitly routed. |
| Field-facing execution notes | Team Lead and technicians may add inputs through Jobber or approved forms; ERP remains the control layer. |
| Archive/reactivation | System Admin or approved leader only. |
| Audit history | Visible to leadership and appropriate functional owners; never hidden from system administration. |
| Dashboard drill-down | Role-filtered to owned or function-relevant records. |
| Client financial data | Visible to PM where needed for collection truth; full accounting treatment remains with Admin/Finance and leadership. |

Builder implementation note

Use permission bundles plus record ownership filters. Do not hard-code visibility only by tab.

Dashboard drill-down must respect the same permission model as direct workspace access.

Archive/reactivation and financial concessions should require higher-than-normal privilege even when the record owner is the same person.

ERP-15

Integration, Event, and System-of-Record Contract

Operational contract across ERP, SharePoint, Teams, Jobber, QuickBooks, Gusto, and Outlook

| Field | Value |
| --- | --- |
| Purpose | Define which system owns which truth, what ERP must orchestrate, and how failure handling works. |
| Why this matters | The PM layer depends on clean Jobber, QuickBooks, Teams, and SharePoint bridges. Without this, builders will guess. |
| Failure standard | Every sync failure must be recoverable by same-day manual override recorded in ERP. |

# System-of-record matrix

| System | Primary Truth | ERP Responsibility | Failure Rule |
| --- | --- | --- | --- |
| SharePoint | Canonical document repository | Stores links/paths; enforces required file evidence and controlled locations. | If link or sync fails, log missing file state and keep workflow blocked where evidence is required. |
| Teams | Internal communication layer | Generate handoff posts, mobilization posts, and alerts from ERP events. | If post fails, send manually the same day and log the manual override in ERP. |
| Jobber | Technician-facing execution record, field time/forms, temporary proposal send if still needed | ERP creates/syncs job/visit, mirrors field-critical facts, ingests notes/photos/sign-off inputs. | If sync fails, create/update manually same day and link the record. |
| QuickBooks | Accounting truth: invoice posting, payment application, AR balance | ERP controls invoice-release state and mirrors invoice/payment status. | If sync fails, accounting entry proceeds in QB and ERP is updated same day with manual-sync note. |
| Gusto | Payroll, reimbursement, HR truth | ERP stores reimbursement approval state and high-level expense linkage only. | If reimbursement export fails, process in Gusto and record completion back in ERP. |
| Outlook / Email | Client communication transmission path | ERP logs send facts, dates, recipients, and status where messages are part of workflow proof. | If email send is external/manual, update ERP the same day. |

# Required event contract examples

| Event | Source | Required Result |
| --- | --- | --- |
| project_signal.passed.v1 | Project Signal | Prefill and open a Pursuit shell. |
| estimate.approved_for_proposal.v1 | Estimate | Enable Proposal creation from the approved estimate snapshot. |
| proposal.accepted.v1 | Proposal | Auto-create Award/Handoff and launch compliance intake. |
| award_handoff.pm_claimed.v1 | Award/Handoff | Allow Project activation workflow. |
| award_handoff.closed_to_ops.v1 | Award/Handoff | Create or confirm the parent Project record. |
| project.stage_window_confirmed.v1 | Project | Enable Mobilization creation for the stage. |
| mobilization.ready.v1 | Mobilization | Ensure Jobber sync complete, Teams field post generated, and readiness timestamp written. |
| mobilization.completed.v1 | Mobilization | Start PM-11/PM-12 reporting/QC path. |
| project.operationally_closed.v1 | Project | Create Expansion Task and open PM-15 review trigger. |
| invoice.released.v1 | Project / Mobilization | Create AR reminder cadence and financial-open state if balance remains. |

Idempotency and safety rules

Integration events must be retry-safe and never silently create duplicate live records.

ERP keeps the audit trail of both automated and manual sync paths.

If downstream transmission is temporarily handled outside ERP, the controlling status must still be written back to ERP the same day.

ERP-16

Operations / PM Backbone Extension Blueprint

Software architecture for the downstream Projects and Mobilizations layer

| Field | Value |
| --- | --- |
| Purpose | Give the PM side the same blueprint depth the commercial ERP already has. |
| Design decision | Keep the 5 commercial tabs; add one downstream top-level tab named Projects when PM workflow is activated. |
| Bridge | Award/Handoff is the startup bridge. Project is the long-term PM control record. Mobilization is a child workspace. |

# Architecture decisions

| Design choice | Standard |
| --- | --- |
| Top-level tab strategy | Keep the existing 5 commercial tabs. Add one downstream top-level tab named Projects when PM workflow is activated. Use Command for cross-functional queues and dashboards. |
| Parent/child model | Project is the parent execution record. Mobilization is the child trip/deployment record. One record = one workspace page still applies. |
| Commercial-to-PM bridge | Award/Handoff closes to ops and either creates or activates the Project. PM never works from Award/Handoff as the long-term control record. |
| Field system | Jobber remains the technician-facing system. ERP remains the PM control layer. |
| Closeout/review model | Closeout and PM-15 review live inside the Project workspace as sections/panels, not as separate top-level tabs. |

# Required PM workspaces

| Area | Implementation direction |
| --- | --- |
| Projects tab / workspace | Project overview; client alignment + stage map; compliance + release; commercial baseline + billing; mobilizations list; closeout; PM-15 review; files/activity. |
| Mobilization workspace | Trip identity; site/access; crew; travel/lodging; equipment/load; readiness gate; active field control; report/QC; invoice path; actuals and exceptions. |
| Command additions | Accepted jobs awaiting PM claim; startup blockers; mobilizations not ready; in-field issues; pending invoice releases; aged receivables; PM-15 reviews due. |

Recommended Projects workspace sections

Overview: project owner, site, client-facing stage map, target turnover, document links, current blockers.

Client Alignment + Forecast: stage names in client language, forecast status, next follow-up, prerequisites.

Compliance + Release: project-level onboarding plus stage-specific release panels.

Commercial Baseline + Billing: sold baseline snapshot, estimator labor target, billing references, active COs.

Mobilizations: child-record list with status, date, Team Lead, readiness, field completion, invoice state.

Closeout + Review: final package, receivable status, PM-15 review, and benchmark/routed-action panel.

ERP-17

Operations / PM Module Implementation Backlog

Recommended build order for Projects, Mobilizations, QC, closeout, and feedback-loop modules

| Field | Value |
| --- | --- |
| Purpose | Translate PM-01 through PM-15 into software build modules with dependencies and sequence. |
| Recommended order | Build parent Project control before child Mobilization depth. Build reporting/QC before invoice automation. Build closeout before PM-15 analytics. |
| Dependency rule | No PM module should re-define commercial truth already frozen in ERP-12 through ERP-15. |

| Module | Build goal |
| --- | --- |
| Projects Activation & Claim | Create/activate Project from Closed-to-Ops Award/Handoff; assign PM owner; verify documents; kickoff decision. |
| Client Alignment & Stage Forecast | Map client stage language, stage forecast truth, and prerequisites at the parent Project. |
| Project Compliance & Release | Carry project-wide and stage-specific startup blockers to released state. |
| Commercial Baseline & Billing Plan | Freeze sold baseline, labor target, billing references, and margin guardrails inside the Project. |
| Mobilization Core | Create child mobilization from a real stage window and enforce required field sets. |
| Crew Assignment | Team Lead, exact technicians, labor-target alignment, and backup coverage. |
| Travel & Expense Control | Local/overnight posture, bed count, bookings, reimbursement, company-card controls. |
| Equipment & Load-Out | Owned-vs-rented logic, vehicle/trailer plan, load status, contingency items. |
| Readiness Gate & Go/No-Go | 48-hour and 24-hour checks, final reconfirmation, compressed-planning logic. |
| Active Field Control | Trigger-based communication, same-day ERP updates, client updates, issue routing. |
| Reporting, QC & Invoice Release | Photo/report structure, sign-off attempt, issue tracker, QC pass, invoice-release gate. |
| Change Order & Recovery | PM fact packet, pricing route to BD/Estimating, release control back to Project/Mobilization. |
| Closeout, Collections & Archive | Final package, receivable cadence, operational closeout, financial closeout, archive completeness. |
| Post-Job Review & Benchmarks | Light/deep review triggers, benchmark updates, routed actions, scorecard impacts. |
| PM Dashboards | Readiness health, in-field exceptions, invoice-release queue, AR follow-up, callback/review triggers. |

Acceptance philosophy

Each module must be testable from a real Project and linked Mobilization record, not from mock text only.

No PM module should depend on hidden spreadsheet trackers, ad hoc Lists, or chat-memory workarounds.

The PM side should remain owner-driven and field-aware, while Jobber stays the technician-facing execution tool.

ERP-18

Unified UAT Scenario Pack with Sample Records

End-to-end test pack from client origination through PM closeout

| Field | Value |
| --- | --- |
| Purpose | Create one acceptance-testing pack that covers commercial-to-PM flow, not just front-end commercial logic. |
| Testing rule | UAT must prove the workflow works without hidden email, memory, or spreadsheet dependencies. |
| Sample record rule | Use realistic BLU-style staged work, client-specific stage names, and at least one multi-trip project. |

# Required UAT scenarios

| Scenario | What must prove true |
| --- | --- |
| 1. Standard accepted job -> PM claim -> first mobilization | Accepted Proposal creates Award/Handoff; PM claim creates/activates Project; first Mobilization reaches Ready only when Jobber + Teams + required PM fields agree. |
| 2. Late-notice compressed mobilization | Compressed planning flag exists; PM can proceed only with logged exception and current field truth. |
| 3. Client-caused delay after planning | Mobilization moves to Blocked or stays changed with preserved recovery fact packet; Project billing baseline remains intact. |
| 4. Added scope in field | PM creates CO fact packet; no meaningful extra work releases until approved Change Order is issued or explicit exception recorded. |
| 5. Multi-stage project with repeat trips | Project holds stable parent truth; each actual trip is its own Mobilization; history is preserved. |
| 6. Callback / BLU-caused return | Return does not become billable recovery; PM-15 deep review trigger opens. |
| 7. Stage complete -> report -> invoice release | Report structure, sign-off attempt, issue classification, and invoice-release gate all fire in sequence. |
| 8. Final closeout -> AR follow-up -> expansion | Operational closeout creates Expansion Task; receivable cadence continues until payment closes; project reaches financial closure cleanly. |

Minimum sample records to seed

Two active Clients with multiple Contacts and at least one passed Project Signal each.

One standard Pursuit/Estimate/Proposal path and one Hold/Dormant path.

One accepted job that becomes a Project with two Mobilizations and one approved Change Order.

One completed Project that reaches operational closeout, financial open, and then financial close.

ERP-19

Data Migration, Cutover, Rollback, and Go-Live Plan

Launch discipline for moving into the new ERP safely

| Field | Value |
| --- | --- |
| Purpose | Define what migrates, in what order, how cutover works, and what triggers rollback. |
| Scope | Commercial live records, accepted work, PM live records if the Projects extension goes live, dictionaries, users, and integration settings. |
| Rule | Do not delay launch for long-tail history. Bring active truth first, then backfill selectively. |

# Migration waves

| Wave | Scope | Rule |
| --- | --- | --- |
| Wave 0 | Users, roles, dictionaries, templates, integration settings | Load before live records. |
| Wave 1 | Clients, Contacts, active strategic tags, relationship metadata | Deduplicate by canonical client/contact mapping. |
| Wave 2 | Active Project Signals, Pursuits, Estimates, Proposals, Award/Handoffs | Only migrate active and recently relevant commercial records first. |
| Wave 3 | Open Projects and active Mobilizations | Required if PM extension goes live in phase 1 of ops build. |
| Wave 4 | Open Change Orders, open receivables, active Expansion Tasks | Load only where downstream work is still active. |
| Wave 5 | Historical closed Projects | Optional backfill after stable go-live; do not delay launch for long-tail history. |

# Go-live gates

| Checkpoint | Pass Standard |
| --- | --- |
| Schema freeze | ERP-12 through ERP-21 accepted and reflected in code/config. |
| Dictionary freeze | No open naming conflict between Active Client vs Active Customer, Estimate record existence, or Project/Mobilization bridge logic. |
| Integration test | Manual override paths proven for SharePoint, Teams, Jobber, QuickBooks, and Gusto sync failures. |
| UAT pass | Critical end-to-end scenarios pass without hidden spreadsheet or chat dependency. |
| Training pass | Commercial, estimating, PM, and finance users know their records and approval lanes. |
| Rollback readiness | Export snapshot, config snapshot, and cutover owner list available before first live day. |

Rollback trigger examples

Users cannot reliably create or advance core records without manual shadow systems.

Commercial-to-PM bridge creates duplicate Projects, missing Mobilizations, or broken accepted-work history.

Invoice-release and payment-status truth diverge between ERP and QuickBooks without a clean repair path.

ERP-20

Non-Functional Requirements & Product Guardrails

Performance, reliability, audit, security, environment, and UX rules

| Field | Value |
| --- | --- |
| Purpose | Freeze the real-world behavior standards the product must satisfy beyond workflow logic. |
| Why needed | The build pack explains what the ERP should do. This document explains how the ERP must behave in production. |
| Guardrail | Software that is logically correct but operationally sloppy still fails the business. |

# Required non-functional standards

| Category | Minimum standard |
| --- | --- |
| Performance | Primary list views should load in about 2 seconds under normal daily volume; workspace opening should feel near-instant for common records and remain under about 3 seconds when attachments/history are present. |
| Auditability | All status changes, approvals, overrides, sync failures, and manual overrides write visible audit history. |
| Permissions | Role-based visibility enforced at record, action, and field level; pricing and financial concessions protected. |
| Search | Search across client, project, proposal, project, mobilization, and change-order identifiers, owners, addresses, and key contacts. |
| Attachments | Store canonical files in SharePoint; ERP stores links, attachment metadata, and required/optional state. |
| Mobile / tablet use | PM and field-adjacent views must remain usable on tablet and mobile width for key actions, even if full admin configuration is desktop-first. |
| Reliability | Integrations must be idempotent; retry safe; and never create duplicate live records silently. |
| Environment model | Separate dev, staging, and production. No config drift across environments without change control. |
| Backup / recovery | Daily data/config backup; point-in-time rollback plan for cutover days; export path for core records and audit logs. |
| Soft delete / archive | Use soft delete and archive status for business records. Hard delete reserved for system-admin remediation only. |
| Monitoring | Track failed jobs, stale queues, integration failures, and permission denials that affect workflow. |
| Document generation | Generated proposals, handoff posts, reports, and closeout packages must be reproducible from structured data, not only manually edited files. |

Operator-experience guardrails

One record = one workspace page should remain the default design instinct.

Important gates should use clear required-field panels and blocker messages, not hidden validation surprises.

Generated outputs must be reproducible from structured data so the business can trust the system under scale.

ERP-21

KPI, Dashboard, and Reporting Catalog

Frozen measurement definitions across leadership, commercial, estimating, PM, and finance

| Field | Value |
| --- | --- |
| Purpose | Define exactly what each dashboard should show, how each KPI is calculated, and which record is the source. |
| Why needed | The backlog includes reporting modules, but the metric definitions still need to be frozen for builders and leadership. |
| Rule | Dashboards must reflect one shared truth model; role filters change what a user sees, not how the number is defined. |

# Core KPI catalog

| Role / Dashboard | KPI | Definition / Source |
| --- | --- | --- |
| Leadership | Signal-to-pursuit conversion | Passed Project Signals that open Pursuits ÷ total passed signals. |
| Leadership | Estimate Ready cycle time | Median days from Pursuit open to Estimate Ready. |
| Leadership | Proposal aging | Active Delivered/In Review/Hold proposals by age bucket. |
| Leadership | Accepted jobs awaiting PM claim | Award/Handoff records not claimed within SLA. |
| Leadership | Readiness pass rate | Mobilizations that reach Ready without missing-field loop ÷ total mobilizations. |
| Leadership | Callback rate | Mobilizations requiring BLU-caused return ÷ total completed mobilizations. |
| Commercial | Next-action hygiene | Active Client/Signal/Pursuit/Proposal records with owner + next action + next action date complete. |
| Commercial | Rejection reasons | Rejected proposals grouped by controlled reason code. |
| Estimating | Estimator load | Active estimates in Draft/In Build/QA by estimator. |
| Estimating | Revision count | Proposal revisions per pursuit/project. |
| PM / Ops | Forecast freshness | Projects with current next-stage forecast ÷ active projects. |
| PM / Ops | Invoice release speed | Median time from PM-approved report to invoice send. |
| PM / Ops | Collections response discipline | Aged invoices with on-time PM follow-up log ÷ total aged invoices in PM window. |
| PM / Ops | PM-15 review closure | Triggered post-job reviews completed ÷ triggered reviews. |
| Finance | AR aging by client/project | Open balances grouped by aging bucket and client. |
| Finance | Recovery capture | Valid client-caused delay or CO events documented well enough to price ÷ total valid events discovered. |

Dashboard design standard

Leadership sees cross-functional health and drill-downs across commercial, handoff, projects, mobilizations, closeout, and growth.

Commercial sees relationship and opportunity hygiene, stage aging, proposal outcomes, and new expansion signals.

PM/Ops sees forecast freshness, startup blockers, mobilization readiness, in-field exceptions, invoice-release queue, AR follow-up, and PM-15 review triggers.

Implementation Call

What is now complete vs. what remains optional

# After adding this pack, the new ERP set is complete enough to code with much less inference and much lower builder ambiguity.

The live authority remains the new commercial + PM SOP/control stack.

This completion pack fills the missing builder layer for schema, states, permissions, integrations, PM architecture, testing, cutover, NFRs, and reporting.

The old ERP should stay archived as reference-only support material, not as live product authority.

# Optional later docs, not required before a serious build starts:

Public API specification for future external integrations or customer-facing portals.

Advanced analytics or warehouse schema if reporting eventually moves beyond operational dashboards.

Historical backfill plan for deep long-tail legacy projects once the live system is stable.